## Slide 1: ChatBot : Conversational AI for PDF Manuals/Documents
MajOR ABHISHEK YADAV
2022DA04453

## Slide 2: Goal
The development of a locally deployed AI-powered chatbot for the Army will significantly enhance the efficiency and accuracy of accessing information from a large repository of digital documents.
Key features-
  It needs to provide precise and contextually relevant answers.
  The chatbot should support accurate and all encompassing info retrieval.
  It should make available the latest information ensuring confidentiality level, pertaining to the document and hierarchy within the Indian Army.

## Slide 3: Objectives
  Local LLM Deployment Model Selection:
    Download and deploy suitable models locally like openchat, tinyllama etc.
    Local Endpoint Creation: Secure data processing using LM Studio.
  Custom Reranking Metadata Management:
    Tag documents with metadata, including dates and categories.
    Embedding and Storage: Store embedded documents with metadata in a vector database.
    Ranking Algorithm: Prioritize newer documents for the most current information.
  Role-Based Access Control (RBAC)Defining Sensitivity Levels:
    Categorize documents into four sensitivity levels for defining access and their categories.
    Integrate roles and permissions unique to user through Authorization Matrix to ensure requisite access only.

## Slide 4: Chatbot Architecture
Function for Filtering Documents
Access based Documents retrieved
Documents Reranking as per Date

## Slide 5: Exclusion/Inclusion
Inclusion
  Simple UI Interface - Streamlit
  Version/Date based document detection
  Exploring Custom filtering system –Role based access control
  Locally available LLM – LM Studio
  Multiple Categories for Metadata of document
  Prevent prompt Poisoning.
Exclusion
  Fine Tuning LLM
  Scanned PDFs

## Slide 6: Measurement Criteria
  Accuracy of responses.
    Document Relevance for Vintage
    Document relevance for Department
  User satisfaction and feedback.
  Response time to queries.
  Minimal Hallucination

## Slide 7: Completion/Success Criteria
  Successful deployment of the chatbot on private WAN.
  Quick and accurate info retrieval.
  Efficient handling of queries with high accuracy.
  Ability to scale for large no of documents.
  Secured Access to requisite individuals

## Slide 8: Improvements and Risks
A
Data Privacy & security
B
Model Accuracy & Relevance
C
Hallucination
D
Scalabilty